High-Level Development Roadmap
1. Set Up the Development Environment
  1. Install necessary tools (compiler, Visual Studio Code, etc.).
  2. Configure Git & GitHub repository.
  3. Verify C++ toolchain, extensions, and initial “Hello World” build.
2. Initialize Project Structure
  1. Create folders for src, include, tests, and assets (if needed for visuals).
  2. Prepare a basic CMake (or alternative build system) configuration.
  3. Set up a .env or configuration mechanism.
3. Implement Configuration System
  1. Create a class (e.g., Config) to load parameters from .ini or .env files.
  2. Add unit tests to ensure parameter reading works correctly.
4. Design and Implement Core Entity Classes
  1. Entity (abstract) and derived classes: Plant, Prey, Predator, Food.
  2. Define base methods (e.g., update(), die(), getPosition()).
  3. Include unit tests for core behaviors.
5. Implement the World
  1. World class to manage the 1000x1000 grid, entity list, random placement.
  2. Functions for adding/removing entities, running a single simulation tick, collision checks, etc.
  3. Basic tests (integration tests) to confirm grid logic.
6. Implement Neural Network
  1. Basic feedforward MLP with a single hidden layer.
  2. Method to perform a forward pass, plus mutation for reproduction.
  3. Tests for network correctness (feedforward output, mutation results).
7. Simulation Loop and Entity Updates
  1. Main loop that, each tick:
    1. Builds a random entity list, updates each.
    2. Handles deaths, food creation, reproduction.
    3. Takes a “snapshot” for rendering.
  2. Add tests for update logic (smaller scale tests).
8. Rendering & User Interface
  1. Set up a 2D grid rendering (using SDL2, SFML, or similar).
  2. Target ~60 FPS.
  3. Implement Pause functionality and basic mouse interaction.
  4. Possibly an overlay for population graphs.
9. Pause & Inspection Features
  1. On pause, clicking an entity to display or dump its neural network and status.
  2. Unit testing might be more integration-level here (checking if UI events work as expected).
10. Performance Tuning & Large-Scale Testing
  1. Optimize for 1000x1000 grid, thousands of entities.
  2. Consider data structures, GPU offloading (future).
  3. Stress tests to ensure stable 60 FPS where possible.
11. Final Checks & Deployment
  1. Documentation, final packaging.
  2. Possibly provide a compiled .exe or instructions to build.